Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 06 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Role Setup | USN-1 | As an administrator, I can create the EEE User account with the required user details. | 2 | High |  |
| Sprint-1 | User & Role Setup | USN-2 | As an administrator, I can create roles bb1, bb2, bb3, and bb4 and assign them to the EEE User. | 2 | High |  |
| Sprint-2 | Institution Details Table | USN-3 | As an administrator, I can create the Institution Details table with the required student and branch fields. | 3 | High |  |
| Sprint-2 | Institution Details Table | USN-4 | As an administrator, I can create student records with ECE, EEE, and CSE branch values for access testing. | 2 | High |  |
| Sprint-3 | READ & CREATE ACL | USN-5 | As a user with bb1, I can read only EEE branch records through the script-controlled READ ACL. | 3 | High |  |
| Sprint-3 | READ & CREATE ACL | USN-6 | As a user with bb1 and bb2, I can create records while retaining the EEE branch READ restriction. | 2 | High |  |
| Sprint-4 | WRITE & DELETE ACL | USN-7 | As a user with bb1, bb2, and bb3, I can edit EEE branch records and create records. | 2 | High |  |
| Sprint-4 | WRITE & DELETE ACL | USN-8 | As a user with bb1, bb2, bb3, and bb4, I can view, create, edit, and delete EEE branch records. | 2 | High |  |
| Sprint-4 | Validation & Documentation | USN-9 | As an administrator, I can impersonate users and verify ACL behavior for authorized, unauthorized, and admin access. | 2 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 2 Days | 07 Oct 2026 | 08 Oct 2026 | 4 | 08 Oct 2026 |
| Sprint-2 | 5 | 2 Days | 09 Oct 2026 | 10 Oct 2026 | 5 | 10 Oct 2026 |
| Sprint-3 | 5 | 2 Days | 12 Oct 2026 | 13 Oct 2026 | 5 | 13 Oct 2026 |
| Sprint-4 | 8 | 3 Days | 14 Oct 2026 | 16 Oct 2026 | 8 | 16 Oct 2026 |

Velocity:

Project 5 Velocity: The planned backlog contains 22 story points across 4 sprints. The average planned velocity is 22 ÷ 4 = 5.5 story points per sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Project 5 Sprint Tracker / Planned Burndown

Planned burndown: 22 → 18 → 13 → 8 → 0 story points remaining after each sprint. This tracker is a planned project baseline; actual completion can be updated after execution.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

| Sprint | Planned Story Points | Completed Story Points | Remaining Story Points |
| --- | --- | --- | --- |
| Sprint-1 | 4 | 4 | 18 |
| Sprint-2 | 5 | 5 | 13 |
| Sprint-3 | 5 | 5 | 8 |
| Sprint-4 | 8 | 8 | 0 |